(NB: delete the cursive help text when preparing the template for presentation. The Mandate for the Concept Phase gives decision makers in the organization a basis for making an informed decision to authorize the Concept Phase of a proposed project. It gives a high-level overview of why the proposed work should be carried out as a project and describes the activities necessary to describing the proposed project (the concept) in more detail and developing the Project Description (separate template). The level of detail contained in a Mandate for the Concept Phase and Project Description should match the scope and complexity of the project. In very small projects (and project-like activities), it may be expedient to combine the Mandate for the Concept Phase and Project Description into one document so long as it still provides organizational management with the information they need to determine whether or not to continue with planning and implementation of the project.

Approval of the Mandate for the Concept Phase occurs at Decision Point 1 (see figure). Approval of the Project Description and formal creation of the project occurs at Decision Point 2 when management decides whether to authorize the planning phase of the project, cancel the project, or send the decision to a higher management level. Management is responsible for making the determination that sufficient project organization is in place—including a Project Manager, Project Group, and Steering Committee—before they authorize the planning phase.)

Decision: Mandate for the Concept Phase (Decision Point 1)

| Decision Date: | Processed by (management representative): | Prepared by: |  |
| --- | --- | --- | --- |
| <date> | <name> | <name> |  |
| Determination: |  |  |  |
| <Begin Concept Phase/ Do not begin Concept Phase / Further review is needed> |  |  |  |
| Concept Phase Personnel: |  |  | Concept Phase complete: |
| Manager/Coordinator of Assessment: Other: |  |  | <date> |
| Signature (DP1): |  |  |  |

- Background and Rationale 
(Briefly describe the reason for initiating the project. Summarize the background for the project [what situation, challenge, or present or emerging need will this project address?], the reason for organizing the proposed work as a project, and the reason to start work now. The rationale may be a directive from management and/or may be linked to UiO’s Strategic Plan, annual plans, action plans, etc.

- Desired Benefits and Effects
(Describe the units and roles in the organization who will be the proposed project’s most important Stakeholders—who will use or be affected by the project’s deliveries, and who will contribute to the project’s success. What changes will the project’s deliveries contribute to for the Stakeholders? What benefits will the organization see as a result of the project’s successful completion?

Benefits are the positive effects that, in most cases, come once the project has been delivered and implemented by the organization. Defining—and planning for the realization of—desired benefits must begin at the start of the project. Management is responsible for benefit realization once the project deliverable is in use. Therefore, development of the Benefit Realization Plan should include the Stakeholders who will be responsible for putting the project deliverable into use/production. The Benefit Realization Plan will continue to develop and be adjusted throughout the project period.)

- Description of Objectives, Scope, and Deliveries 
(Clearly state the project’s deliveries. It is important to state the project’s scope, ambition, target group, etc. and to state what the limits of the project are—i.e., situations or problems the project will not address.   Note that objectives are adjusted and developed further during the concept phase. Often, an idea for how to approach the proposed project work exists at this stage and, if so, it should be described here. This idea will be developed further during the Concept Phase. If there are several alternatives for how to complete the project, describe them here as well.)

- Schedule and Resource Requirements

(Describe, at minimum, the planned duration, estimated budget, and required personnel resources for the Concept Phase. Who (in terms of roles and competencies) needs to be involved—and to what degree must they be involved—to study the concept and contribute to a completed Project Description? Do you foresee any acquisitions related to the Concept Phase (or in later phases of the project)? If there is already an approximate schedule for the project broken down into phases and foreseen personnel resource requirements, list those here. It is often important to start a dialog/negotiation to secure the right resources (to free-up the right people from their other duties for long enough to complete the project) very early in a project so as to avoid initiating activities that the organization does not have the capacity to complete.)

- Organization and Responsibilities

(Describe how the Concept Phase will be organized: who will coordinate and contribute to this phase? How will the work be organized? Describe the activities necessary to acquire the information and clarifications needed to develop a Project Description. Who/which group in the organization will be responsible for accepting the Project Description?)

At a Glance—Mandate for the concept Phase

What is the Mandate for the Concept Phase?
It is a document developed by the organization that owns and is responsible for initiation of a potential project. It is developed to address a problem, a need, an idea, or as directed by management.

Purpose of the mandate:
The mandate provides a clear description and definition of the proposed work in the concept phase, as well as defining the general conditions for the proposed project.

Who develops the mandate?
Responsibility for developing the Mandate for the Concept Phase belongs to the leader/manager responsible for the proposal. They may delegate the task of further studying the concept/proposal and writing the mandate at their discretion.

When is the mandate developed?
The Mandate for the Concept Phase precedes Decision Point 1 and the Concept Phase. Updates to the document stop after Decision Point 1 when the Project Description replaces it.

Who receives the mandate?
The Mandate for the Concept Phase is sent to the organization’s appropriate decision-making entity—often, departmental or organizational management. The content of the mandate is presented to management and signed at DP1 to secure approval and commitment to subsequent work.